Here’s a suggested multi‐phase roadmap from where you are now (Phase 1 “pipeline & backtests”) all the way to a consistently profitable bot targeting $100 /day. You’ll want to treat each phase as a gated milestone—only move on once its success criteria are met.

# 📈 Multi-Phase Roadmap

## Phase 1 – Infrastructure & Backtesting

## (In Progress)

Deliverables:

- Fully-automated data → feature → label → train → deploy pipeline

- All unit & integration tests passing (currently 13 ✅)

- Backtest harness that generates P&L, drawdown & Sharpe metrics on historical data

Success Criteria:

- Backtest edge: e.g. positive expectancy, Sharpe > 1.0, profit factor > 1.5

- Drawdown: max historical DD in line with your risk tolerance

- Code stability & reproducibility

Next Steps to “Gate” Phase 1:

- Finalize & validate the backtest harness (goal: generate historical P&L curve, max DD, Sharpe, PF).

- Make sure those metrics meet your edge & risk criteria.

## Phase 2 – Paper Trading & Real-Time Validation

Setup:

- Connect to Binance (or exchange) testnet / paper account

- Wire your real-time inference engine to “execute” paper orders

- Build live monitoring/dashboard (win-rate, P&L curve, drawdown, alerts)

Run:

- Execute at least 2–4 weeks of paper trading

- Track per-trade metrics: fill rates, slippage vs. simulation, outages

Success Criteria:

- Live edge: paper P&L roughly matches backtest (allow slippage/fills)

- Stability: < 5% downtime; robust reconnects; no unhandled errors

- Metrics: daily P&L variance acceptable; Sharpe & profit factor stay positive

Next Steps:

- Wire up paper-order execution in your run_cycle() logic.

- Spin up paper trading early to catch integration issues.

- Stand up a Grafana-style dashboard (even simple matplotlib plots) for monitoring.

## Phase 3 – Strategy & Parameter Optimization

Hyperparameter Sweeps:

- STOP_LOSS_PCT, TAKE_PROFIT_PCT, RISK_PER_TRADE, INFERENCE_INTERVAL

- Model thresholds (label cutoffs), optional ensembles, alternate feature sets (e.g. add BTC/ETH vol features)

Cross-Validation & Walk-Forward:

- Out-of-sample testing on multiple market regimes

- Rolling/fixed-window walk-forward evaluation

Success Criteria:

- Identify a robust parameter set that:

  - Retains positive expectancy in paper trading

  - Keeps drawdown within target (e.g. max 3% per day)

  - Accommodates real-time slippage/fills

Next Steps:

- Integrate a simple grid-search loop over your config parameters.

- Automate cross-validation backtests (e.g. with sklearn.model_selection.TimeSeriesSplit).

- Record & compare live vs. simulated slippage.

## Phase 4 – Live Small-Capital Roll-out

Go Live with $1 k–$5 k:

- Use real API keys, cap sizing so daily max loss < 1–2% of capital

- Continue full logging, monitoring & alerting

Observe & Refine:

- Watch real fill prices vs. paper

- Tune slippage tolerance, order types (limit vs. market)

Success Criteria:

- Consistency: positive daily P&L > 50% of days

- Risk control: no exceedance of daily loss limit

- Reliability: < 1% order failures, system uptime > 99%

Next Steps:

- Swap testnet keys for real keys in a sandbox account.

- Implement size caps in compute_position_size().

- Add retry logic and more robust error-handling.

## Phase 5 – Scale to Target ($100 /day)

Gradual Ramp-Up:

- Increase capital allocation as live edge is proven

- Adjust RISK_PER_TRADE so expected P&L ≈$100/day (e.g. 2% on $5 k = $100)

Automate Capital & Risk Controls:

- Auto-stop trading if drawdown/daily loss limit breached

- Auto-pause or rollback to known-good model on anomalies

Success Criteria:

- Achieve & sustain $100 average net profit per trading day over rolling 30 days

- Maintain acceptable drawdown (e.g. < 5% peak-to-trough) and Sharpe

Next Steps:

- Build a risk-manager watchdog that pauses the loop when thresholds are hit.

- Wire an automations job to monitor your P&L & halt if needed.

## Phase 6 – Continuous Improvement & Maintenance

- Monitoring & Alerts: Prometheus/Grafana, SMS/Telegram on anomalies

- Model Retraining Cadence: scheduled retrains, periodic re-evaluation

- Feature & Strategy Evolution: on-chain data, sentiment, A/B test variants

- DevOps: robust CI/CD, canary releases, automated rollback

Next Steps (ongoing):

- Schedule weekly/monthly retrain pipelines.

- Instrument health checks & uptime dashboards.

- Explore new alpha signals and governance processes.

Recap of Where We Are Today:

- Phase 1 deliverables ✅ pipeline & tests, ⚙️ backtest harness in dev

- Phase 2 ready to spin up paper trading & dashboard

- Phases 3–6 fully detailed above—each with clear sub-tasks.

Once Phase 1 is fully greenlit, you’ll be ready to kick off Phase 2.